# Minutes of Meeting

AntifragiCity | WP5 3rd Bi-Weekly Meeting

Date: 			1 April 2026
Work Package: 	WP5 – The Simulator for Urban Mobility Antifragility
Meeting type: 	Bi-weekly coordination meeting

# Purpose of the meeting

The meeting focused on reviewing WP5 progress, confirming the immediate next steps for Task 5.1, and clarifying the boundary between WP4 and WP5, especially regarding SUMO-based developments, algorithm integration, and pilot adaptation.

# Current WP5 status

WP5 is currently in its early coordination and specification phase. The main active task is T5.1 – Core SUMA API specification. No substantive updates were reported yet for T5.2, which has not started, while T5.3 is scheduled to begin later, in July. The overall WP5 architecture and listed deliverables remain unchanged since the previous meeting.

# Progress reported

Rhoé reported the following progress under T5.1:

- review of the ReSuite technical documentation,

- review of the ABR repository,

- initial conclusion that ABR functionality may be reused, but likely re-implemented in Python for compatibility with SUMO integration.

# Next steps agreed for T5.1

The following immediate next steps were identified:

- receive and analyse CUSP technical documentation from CU/Cardiff,

- organise a technical workshop with ETH on the data-driven antifragile traffic control work,

- discuss the WP4 platform output structure and system description relevant to T4.1 and T4.3–T4.5,

- prepare an updated implementation roadmap for WP5.

The roadmap deadline was adjusted from mid-April to end of April, with the delay described as manageable and not currently creating project risk.

# CUSP legal / NDA update

Cardiff indicated that there was no final legal update yet regarding the NDA or data-sharing arrangements. However, the expectation was that the issue would likely be covered by the consortium agreement, subject to final confirmation. A definitive answer was expected by the end of that week.

# Main discussion: clarification of WP4 and WP5 scope

The central discussion concerned the division of responsibilities between WP4 and WP5, particularly in relation to:

- SUMO setup and use,

- KPI extraction,

- disruption modelling,

- control strategies and algorithms,

- pilot-level adaptation.

ETH clarified that WP4 is developing a set of methods and services that can be seen as reusable building blocks. These are being demonstrated in controlled case-study environments rather than directly in the project pilots. WP4 does not aim to provide a fully ready-made black-box solution for all pilot cities.

The shared understanding from the discussion was that:

- WP4 provides the methodological and algorithmic building blocks,

- WP5 is responsible for integrating, adapting, and operationalising these outputs within SUMA and in relation to the pilot context,

- WP6 then uses the resulting environment for demonstration and testing.

# Key conclusion on scalability vs transferability

A useful distinction emerged during the meeting:

- the WP4 methods may be scalable in principle,

- but they are not directly transferable from one city to another without adaptation.

Different cities have different network structures, demand patterns, disruption types, and control parameters. As a result, pilot deployment will require city-specific tuning and, potentially, additional logic or configuration work in WP5.

This means WP5 should assume that part of its role is to:

- interpret WP4 outputs,

- adapt them to pilot conditions,

- configure the relevant parameters,

- and make them usable through the SUMA integration environment.

# Coordination and GitHub project

Rhoé proposed that partners use the shared AntifragiCity_WP5 GitHub repository/project as the common coordination space for high-level task tracking and partner updates. No objections were raised during the meeting. Partners were reminded to accept the repository invitation within 7 days so they could be added to the project board. A specific request was also made to share the GitHub link with Afrouz for ontology-related work.

# Decisions / conclusions

The following conclusions can be considered agreed:

- WP5 remains focused on T5.1 specification and integration planning at this stage.

- The implementation roadmap will be delivered by end of April instead of mid-April.

- A dedicated technical meeting with ETH is needed to translate the WP4/WP5 discussion into concrete integration inputs.

- The shared GitHub coordination structure will be used unless it proves unnecessarily complex.

# Action points

Rhoé

- Finalise the updated WP5 implementation roadmap by end of April.

- Organise the technical alignment workshop with ETH.

- Continue analysis of partner technical inputs and define integration implications for SUMA.

CU

- Provide the pending technical documentation for CUSP.

- Confirm the legal/data-sharing position related to the documentation exchange.

ETH

- Present and clarify WP4 outputs, system structure, and expected handover points relevant to WP5.

- Support the WP4/WP5 technical alignment discussion.

All partners

- Accept the GitHub repository invitation and use the shared project structure for coordination updates.

# Overall takeaway

The meeting was useful in moving WP5 from a general integration concept toward a clearer working assumption: WP4 provides reusable methods, but WP5 must perform the pilot-oriented adaptation and integration work needed to make those methods operational inside SUMA and relevant to WP6 demonstrations.