# WP5-Internal Understanding

## High-level WP5 role

WP5 is responsible for developing SUMA as an integration environment, which:

- connects outputs from WP2, WP3 (events, data, triage)

- integrates methods and services from WP4

- supports pilot-specific simulations and analyses for WP6

The core objective is to build a structured, reusable API/system, not just isolated simulations.

## Relationship between WP4 and WP5

WP4 role:

- Develops methods, algorithms

- Provides generic, reusable building blocks (e.g. traffic measurement, traffic light control etc.)

- Focuses on controlled environments, not pilot cities

- Outputs are not directly deployable transferable without adaptation

WP5 role:

Takes WP4 outputs and:

- integrates them into SUMA

- adapts them to pilot-specific conditions

- ensures they can be used in a structured/API-driven way

- Prepares the system for realistic pilot scenarios and WP6 demonstrations

WP4 = generic methods

WP5 = integration + adaptation + operationalization

## Core concept of SUMA (current understanding)

SUMA should act as a unified simulation and analysis layer that:

- Accepts:

  - disruption events (WP2)

  - mobility triage (WP3)

  - pilot-specific inputs (network, demand, parameters)

- Uses:

  - simulation tools (e.g. SUMO)

  - WP4 methods (KPIs, control strategies, algorithms)

- Produces:

  - mobility performance indicators

  - resilience and antifragility metrics

## Technical understanding

WP4 outputs include:

- control mechanisms

- simulation logic (tested in case studies)

Simulations:

- baseline simulations will be produced by WP4

disruption response depends on:

- network structure

- OD matrices (Task 4.2)

- control strategies

- local parameters

Pilot differences are driven by:

- network topology

- demand patterns

- disruption types

- parameter tuning

WP5 will likely need to:

- define pilot-specific configurations

- manage input parameterization

- ensure consistent execution through SUMA

WP5 will likely NOT need to:

- develop new methods and services (will take them as input directly from WP4)

- configure parameters beyond WP6 scope

Congestion zone example

WP4 may provide a generic method for congestion mitigation, such as defining restricted traffic zones and associated control mechanisms.

WP5 does not develop this method, but makes it usable within SUMA by:

- defining a generic input structure (e.g. affected area/roads, restriction type, time period)

- integrating the method into the simulation workflow,

- enabling configuration for different cities and linking outputs to resilience metrics.

However, WP5 does not define the actual congestion zones for each city (e.g. which roads or parameters to use). These are expected to be provided and adapted at the pilot level.

## Implications for T5.1 (Core SUMA API)

For this phase, T5.1 should focus on:

- Defining how SUMA integrates WP4 outputs

- Defining what inputs are required per pilot

- Structuring: simulation execution, event handling, KPI/metric generation

- Ensuring the system supports: reuse of WP4 components, flexibility for pilot-specific adaptation

## Assumptions (to validate)

- WP4 outputs will be delivered as modular services/components, not full workflows

- Pilot-specific inputs will not be standardised across cities

- Bratislava may be used as the initial pilot due to data availability

## Open questions

- In what form will WP4 outputs be delivered? (code, services, scripts, APIs?)

  - D4.1- Will the report include computable models, or just conceptual descriptions?

  - D4.2- Will the mobility data (OD matrices, flows) be provided raw or pre-processed for simulation?

  - D4.3- Will the pre-assessment outputs be simulation results, analytical report etc?

  - D4.4- Will strategies be delivered as executable code, scripts, or only methodological descriptions?

  - D4.5- Are operational scenarios delivered as data inputs, scripts, or both?

- Which parts are considered stable and reusable vs experimental?

- What level of control over simulations is expected from WP5?

- Should SUMA orchestrate simulations, or just connect components? (In our understanding it will partially orchestrate simulations)

- Which parameters are expected to be fixed, configurable?

- To what extend should those parameters be configurable in WP5??

- What is the minimum dataset required to run a first pilot scenario?

- Will SUMA support synthetics/event generation capabilities for testing purposes? *

* Bottom-up vs Top-down Approach

A point that requires clarification is whether SUMA (within WP5) is expected to support not only a bottom-up, event-driven workflow, but also a more exploratory, top-down approach to scenario generation.

Currently, the understanding is that SUMA will primarily operate in a bottom-up manner, where real or externally defined events (e.g. disruptions, incidents) are ingested, processed, and evaluated through simulation.

However, for the purposes of resilience and antifragility assessment, it may also be necessary to support a top-down approach, where scenarios are intentionally generated to stress-test the system under conditions that may not frequently occur.